# Research Agent Development Roadmap

## Project Title

Research Agent: Autonomous Scientific Literature Review and Discovery System

# Vision

The objective of this project is to build an AI-powered research assistant capable of autonomously performing literature reviews, synthesizing information across multiple papers, maintaining research memory, and generating structured reports.

The system should eventually function like a junior researcher that can:

- Search scientific literature

- Read and understand papers

- Extract findings

- Compare evidence

- Track citations

- Generate literature reviews

- Suggest future research directions

The project is intentionally designed to demonstrate practical AI Agent Engineering skills including:

- Agent planning

- Tool use

- Multi-agent workflows

- Retrieval-Augmented Generation (RAG)

- Long-term memory

- State management

- Evaluation systems

- Deployment

# Development Philosophy

The project should be built incrementally.

Each phase should result in a working system while simultaneously introducing new AI Agent concepts.

This approach ensures:

- Continuous learning

- GitHub portfolio growth

- Recruiter-visible progress

- Strong interview talking points

# Phase 1: Single-Agent Research Assistant

## Objective

Build a basic agent capable of:

- Accepting a research topic

- Searching relevant papers

- Retrieving content

- Generating a summarized report

Example Query:

“Applications of Gaussian Boson Sampling in Biology”

Example Output:

- Background

- Key papers

- Major findings

- References

## Workflow

User Query

↓

Paper Search

↓

Document Retrieval

↓

Information Extraction

↓

Report Generation

## Technologies

Development Environment:

- VS Code

Programming Language:

- Python

LLM:

- OpenAI API / Claude API / Local LLM

Retrieval:

- arXiv API

Document Processing:

- PyMuPDF

- pypdf

## Expected Learning Outcomes

- API usage

- Prompt engineering

- Document parsing

- Basic RAG pipeline

# Suggested Repository Structure

research-agent/

├── app.py

├── agents/

│ ├── planner.py

│ ├── search_agent.py

│ ├── reader_agent.py

│ └── writer_agent.py

├── tools/

│ ├── arxiv_tool.py

│ ├── pdf_reader.py

│ └── search_tool.py

├── reports/

├── data/

└── README.md

# Deliverables

- Working CLI application

- Sample generated reports

- Architecture diagram

- GitHub repository

# Phase 2: Memory-Augmented Research Agent

## Objective

Introduce memory capabilities.

The system should remember:

- Previously analyzed papers

- Research findings

- User interests

- Intermediate workflow results

## Workflow

User Query

↓

Memory Lookup

↓

Search

↓

Retrieval

↓

Knowledge Storage

↓

Report Generation

## Memory Types

### Short-Term Memory

Stores:

- Current workflow state

- Intermediate reasoning

Examples:

- Current task

- Completed subtasks

- Pending actions

### Long-Term Memory

Stores:

- Previous findings

- Paper summaries

- Historical reports

Examples:

- Research notes

- Extracted claims

- Citations

## Technologies

Vector Databases:

- ChromaDB

- FAISS

Embeddings:

- OpenAI Embeddings

- Sentence Transformers

## Expected Learning Outcomes

- Vector databases

- Semantic retrieval

- Context management

- Agent memory systems

# Phase 3: Multi-Agent Research System

## Objective

Convert the system from a single agent into a coordinated multi-agent workflow.

## Agent Roles

### Planner Agent

Responsibilities:

- Task decomposition

- Workflow orchestration

### Search Agent

Responsibilities:

- Query generation

- Paper retrieval

### Reader Agent

Responsibilities:

- Information extraction

- Paper summarization

### Critic Agent

Responsibilities:

- Validate findings

- Detect unsupported claims

### Writer Agent

Responsibilities:

- Generate final report

## Workflow

User Query

↓

Planner Agent

↓

Search Agent

↓

Reader Agent

↓

Critic Agent

↓

Writer Agent

↓

Final Report

## Technologies

Framework:

- LangGraph

Optional:

- CrewAI

- AutoGen

## Expected Learning Outcomes

- Agent orchestration

- Multi-agent systems

- Workflow graphs

- State transitions

# Phase 4: Evaluation Framework

## Objective

Create a benchmark system to measure agent performance.

Most portfolio projects stop before this stage.

Completing this phase significantly differentiates the project.

## Benchmark Dataset

Create:

100 research questions

Domains:

- Biology

- Quantum Computing

- Machine Learning

- Physics

- Computer Science

## Example Questions

“What is quorum sensing?”

“Applications of GBS in graph clustering?”

“What is reinforcement learning?”

## Metrics

### Retrieval Metrics

Recall@K

Measures:

Relevant papers successfully retrieved

Target:

Recall@10 > 85%

Precision@K

Measures:

Retrieved papers that are actually relevant

Target:

Precision@10 > 75%

### Generation Metrics

Faithfulness

Measures:

Whether claims are supported by sources

Target:

90%

Citation Accuracy

Measures:

Whether citations support statements

Target:

95%

Hallucination Rate

Measures:

Unsupported claims

Target:

< 5%

### System Metrics

Latency

Target:

< 5 minutes per report

Cost

Measure:

Cost per generated report

Task Completion Rate

Target:

95%

## Technologies

Evaluation Libraries:

- Ragas

- DeepEval

## Expected Learning Outcomes

- AI evaluation

- Benchmark construction

- Quantitative analysis

- Performance optimization

# Phase 5: User Interface

## Objective

Create an interface allowing users to interact with the agent.

## Features

- Topic input

- Progress tracking

- Generated reports

- Citation viewer

## Technologies

Frontend:

- Streamlit

Optional Future Upgrade:

- React

- Next.js

## Workflow

User enters topic

↓

Agent executes workflow

↓

Report generated

↓

Results displayed

# Phase 6: Open Source and Deployment

## Objective

Transform the project into a professional portfolio piece.

## Repository Requirements

README should include:

- Project overview

- Architecture diagrams

- Setup instructions

- Screenshots

- Evaluation results

- Example outputs

## Documentation

Include:

- Agent workflow diagrams

- Memory architecture

- Evaluation methodology

## Deployment Options

Beginner:

- Streamlit Cloud

Intermediate:

- Docker

Advanced:

- Kubernetes

# Final Project Capabilities

By the end of development, the system should be capable of:

✓ Research planning

✓ Scientific paper retrieval

✓ Literature review generation

✓ Multi-agent collaboration

✓ Long-term memory

✓ State management

✓ Citation grounding

✓ Evaluation and benchmarking

✓ Interactive user interface

✓ Open-source deployment

# Long-Term Vision

The final evolution of this project is a Scientific Discovery Agent.

Instead of only summarizing papers, the system should:

- Detect research gaps

- Identify contradictions

- Generate hypotheses

- Suggest experiments

- Connect ideas across disciplines

Example Query:

“Can Gaussian Boson Sampling help identify quorum clusters in bacterial populations?”

Example Output:

- Relevant literature

- Cross-domain connections

- Potential methodologies

- Suggested experiments

- Future research directions

This transforms the project from a literature review assistant into a scientific discovery platform.